### High-Level Overview of the Internship Management Application

#### Objective

The application will help organizations track interns' activities, tasks, progress, and overall performance during their internship period.

### Core Features

- User Roles & Authentication

  - Admin (HR/Manager)

  - Supervisor/Mentor

  - Intern

  - Secure login system with role-based access control (RBAC)

- Intern Onboarding & Profile Management

  - Intern registration and profile creation

  - Upload and manage documents (CV, offer letter, ID)

  - Internship duration tracking

- Task & Project Tracking

  - Assign tasks/projects to interns

  - Set deadlines and priorities

  - Track task completion status

  - Task comments and feedback from supervisors

- Daily & Weekly Reports

  - Interns log daily/weekly work updates

  - Supervisors review and provide feedback

- Attendance & Time Tracking

  - Log daily check-in and check-out times

  - Track remote vs. in-office attendance

- Performance Evaluation

  - Supervisors can rate interns based on progress, skills, and attitude

  - Interns receive periodic feedback

  - Generate performance reports

- Notifications & Reminders

  - Automated alerts for task deadlines and pending reports

  - Email or in-app notifications for feedback and evaluations

- Admin Dashboard & Reports

  - Overview of interns' progress

  - Generate reports for HR and management

  - Export data (CSV, PDF)

### Step-by-Step Plan to Develop the Internship Management Application

Since you're following SOLID principles and best practices, this plan ensures a structured approach while considering your learning curve.

## 📌 Phase 1: Requirement Gathering & Planning

🔹 Define Core Functionalities:

- List detailed features based on user roles (Admin, Supervisor, Intern).

- Identify key workflows (task assignment, reporting, attendance, etc.).

🔹 Sketch the System Architecture:

- Define how the frontend, backend, and database will communicate.

- Identify APIs and data flow.

🔹 Choose the Tech Stack (to be decided later).

🔹 Define Folder Structure:

- Follow a clean, modular structure for maintainability.

✅ Output: Project roadmap, feature list, and high-level system architecture.

## 📌 Phase 2: Database & API Design

🔹 Design the Database Schema:

- Define tables for users, tasks, reports, attendance, etc.

- Establish relationships (e.g., interns ↔ supervisors, tasks ↔ interns).

🔹 Create API Endpoints (if using a backend service):

- Define RESTful API routes (or GraphQL if preferred).

- Structure endpoints for authentication, task management, reports, etc.

✅ Output: Database schema and API documentation.

## 📌 Phase 3: Backend Development

🔹 Set Up the Backend:

- Initialize a project (e.g., using Express for Node.js).

- Implement authentication (JWT/OAuth).

🔹 Develop Core Functionalities:

- CRUD operations for interns, tasks, and reports.

- Implement business logic following SOLID principles.

🔹 Write Unit Tests for Backend APIs (if required).

✅ Output: Backend with working endpoints.

## 📌 Phase 4: Frontend Development

🔹 Set Up the Frontend:

- Create a React project (if using React.js).

- Set up routing and authentication.

🔹 Develop UI Components:

- Dashboard for admins, mentors, and interns.

- Forms for task management, reports, and evaluations.

🔹 Integrate Backend APIs with the Frontend.

✅ Output: A functional UI with working backend integration.

## 📌 Phase 5: Testing & Debugging

🔹 Test Backend APIs (Postman or automated tests).
🔹 Perform UI testing (manual or automated with Cypress).
🔹 Fix bugs and optimize performance.

✅ Output: A stable, tested system ready for deployment.

## 📌 Phase 6: Deployment & Documentation

🔹 Deploy Backend (AWS, DigitalOcean, or Railway).
🔹 Deploy Frontend (Netlify, Vercel, or similar).
🔹 Set Up a Production Database.
🔹 Write Documentation for Users and Developers.

✅ Output: Live internship management system ready for real users.